Meeting Minutes August 17th Phone Conference

Roll Call:

- The following attended:

  - Dan Dolan	MMI Engineering

  - Lars Samuelsson	ABS

  - Alok Jha	MMI Engineering

  - John Cushing	MMS

  - Martin Pollack	Applied Physical Sciences Corp

  - Mehrdad Saidi	JP Kenny Houston

  - Qing Yu	ABS

  - Robert Sheppard	Energo Engineering

  - Shashikant Sarada	DNV

  - Walter Musial	NREL

FTP Site

- Lars will update the web site with the missing documentation created through the roadmapping process.  (Walt to provide user access.)

- Dan to provide an updated roster to Beverly to ensure all group members have access to the ftp site

Atlantic City Meeting

- We need more time for group work compared with the meeting in Dallas allowing for at least half a day for work within the main groups.

Scoping Document

Shashikant suggested that we need an overview scoping document that describes the overall objectives of the document and our overall approach. Shashikant agreed to take a cut at the first draft of this document.

Approach:

- If we are going to create a wrapper approach document based on the hierarchy discussed during the June 15th phone conference, (1. IEC-3, 2. IEC-1, 3. API RP2A-LRFD, 4.Other standards) the wrapper may become a convoluted document that will be difficult to use.  Main reason is that the API RP 2A-LRFD has not been updated since it was initially published in 1993.  To be able to capture later developments, we would have to reference several other documents, API RP 2A-WSD included.

- As a solution, Dan proposed to replace the API document with ISO 19902 in the hierarchy to reduce the numbers of documents we will have to reference.  Also, the working group for updating API RP 2A-LRFD is working toward a document very similar to the current version of ISO 19902.

- Replacing API RP 2A-LRFD with –WSD was also discussed but determined not being a feasible solution, mainly because of the conflict with the load and resistance based IEC documents and the limited time we have left to create our document.

- The alternative to leave it open for the designer to decide what document to base the design on was also discussed but there were concerns that this will allow for un-consistency in regard to the level of safety depending on what code the design is based on.

- Way Forward

- To be able to have a strategy ready and some initial results for discussion at the Atlantic City meeting in October, the following approach were selected and agreed upon:

- Distribute a list with the high level topics with hope the group members to commit to one or more of the topics and indicate if they are willing to take on the role of topic lead.

- Ask each group to elect topic leads

- Perform a high level review of the topic to determine if the approach discussed during today’s meeting is a feasible way forward.

- Committee Wrapper Document

- IEC-3

- IEC-1

- ISO 19902 (LRFD)

- Other standards

Topic leads to distribute feedback if the proposed path will work before mid September.

Next Meetings

- The next scheduled group meeting is a phone conference on Tuesday, Sept 21th

- The next Roadmap meeting is scheduled to Tuesday, Oct 5th in conjunction with the AWEA Offshore Conference in Atlantic City

Section Assignments

|  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Dan Dolan |  |  |  |  |  |  |  |  |  |  |  |
| Lars Samuelsson |  |  |  |  |  | X | X |  |  |  |  |
| Alok Jha |  |  |  |  |  |  |  |  |  |  |  |
| Bob Grimley |  |  |  |  |  |  |  |  |  |  |  |
| Brian Petersen |  |  | X |  |  |  |  |  |  |  |  |
| Brian Naughton |  |  |  |  |  |  |  |  |  |  |  |
| Frank Puskar |  |  |  |  |  |  |  |  |  |  |  |
| Gary Norton |  |  |  |  |  |  |  |  |  |  |  |
| Jason Jonkman |  |  |  |  |  |  |  |  |  |  |  |
| John Cushing |  |  |  |  |  |  |  |  |  |  | X |
| Lance Manuel |  |  | X |  | X |  |  |  |  |  |  |
| Lori Medley |  |  |  |  |  |  |  |  |  |  |  |
| Martin Pollack |  |  |  |  |  |  |  |  |  |  |  |
| Matt Palmer |  |  |  |  |  |  |  |  |  |  |  |
| Mehrdad Saidi |  |  |  |  |  |  |  |  |  |  |  |
| Mike Woebbeking |  |  |  |  |  |  |  |  |  |  |  |
| Morten Sogaard Andersen |  |  |  |  |  |  |  |  |  |  |  |
| Qing Yu |  |  | X |  | X |  |  |  |  |  |  |
| Rachel Pachter |  |  |  |  |  |  |  |  |  |  |  |
| Robert Sheppard |  |  |  |  |  |  |  |  |  |  |  |
| Ron Young |  |  |  |  |  |  |  |  |  |  |  |
| Ron Heffron |  |  | X |  |  |  |  |  | X |  |  |
| Shashikant Sarada |  |  |  |  | X |  |  | X | X |  |  |
| Sid Falk |  |  |  |  |  |  |  |  |  |  |  |
| Tim Camp |  |  |  |  |  |  |  |  |  |  |  |
| Walter Musial |  |  |  |  |  |  |  |  |  |  |  |
| Arvind Shah |  |  |  |  |  |  |  |  |  |  |  |

Sections

- Introduction

- Planning

- Environmental Events and Considerations

- Accidental Events and Considerations

- Design Criteria

- Materials

- Steel Design

- Concrete Design

- Pile Founded Structures

- Shallow Foundations

- Fabrication and Installation